## Slide 1: VP-C isolation: INTERIM — DRAFT v3
Valquessia Pharmaceuticals SpA | VD-26-068 | 08 Jul 2026 Dr R. Calderwood | Route selection pending

## Slide 2: Interim decision: do not select the route yet
The amide-coupling screen is complete.
Isolation trials continue on the preferred solvent system.
The preferred coupling conditions are a starting point for isolation work, not a selected scale-up route.
Final route conclusion: [TBC].
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 2

## Slide 3: Status at the interim route gate
Workstream | Status | Outstanding basis
Coupling screen | Complete | Use completed screen to guide isolation
Preferred solvent system | Under isolation trial | Recovery and repeatability [TBC]
Route selection | Open | Isolation trial outcome [TBC]
Programme completion | Not set | Final route gate pending
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 3

## Slide 4: Compare coupling and isolation separately
Completed coupling screens address bond formation.
The preferred solvent system is carried into the next isolation trial.
No numerical screen results are reproduced in this interim deck.
Isolation must address recovered material.
A favourable reaction mixture does not establish a reproducible solid isolation.
The comparison remains incomplete until work-up and isolation are reconciled.
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 4
Notes: Reviewer comment — Hassan Darwish, 08 Jul 2026: keep the solvent preference provisional. Do not label this route selected before the isolation trial is closed.

## Slide 5: Working hypothesis for isolation
Retain the preferred solvent system while testing the isolation sequence.
Watch whether changes in solvent composition alter recovery or handling.
Record addition order, temperature and hold conditions in the route scout.
Separate observations on isolated material from assumptions about dissolved product.
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 5

## Slide 6: Isolation comparison — open entries
Question | Current position | Entry for next version
Preferred solvent isolation | Trials continuing | Isolated-material assessment [TBC]
Repeat preparation | Route gate still open | Repeatability statement [TBC]
Mother-liquor accounting | Needed for interpretation | Material accounting [TBC]
Final route choice | Not authorised by current evidence | Route recommendation [TBC]
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 6

## Slide 7: Material status: no final delivery claim
The programme remains in progress under VA20260629.
Completed screen work is distinct from released client material.
Any proposed scale-up structure remains a proposal until isolated and assessed.
Final delivery-lot definition: [TBC].
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 7

## Slide 8: Analytical questions before the route gate
Link each isolation trial to the corresponding reaction preparation.
Distinguish reaction-mixture observations from isolated-material purity.
Retain the compound-card trail for any material carried forward.
Analytical comparison for the selected isolation: [TBC].
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 8
Notes: Reviewer comment — Clara Fenwick, 08 Jul 2026: the next version needs the isolated-material assessment alongside the coupling-screen interpretation.

## Slide 9: Next work and ownership
Hassan Darwish: continue solvent-dependent isolation route scouts.
Clara Fenwick: align isolated material with release context.
Ruth Calderwood: assess route selection after isolation evidence is available.
Valquessia Pharmaceuticals SpA: confirm scale-up priorities at the next discussion.
Next route-gate date: [TBC].
Keep this deck marked interim until the isolation comparison closes.
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 9

## Slide 10: v3 change note
This version makes the isolation dependency explicit in the route recommendation.
The coupling screen is described as complete.
The route-choice field remains open.
Final conclusion slide requires replacement after the isolation trials.
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 10
Notes: Reviewer comment — Ruth Calderwood, 08 Jul 2026: retain the open route-choice field in v3. The next discussion must distinguish the preferred solvent from a demonstrated scale-up route.

## Slide 11: Decision criteria for the next route gate
Review recovered material together with the completed coupling screen.
Require a defensible isolation sequence for the chosen solvent system.
Resolve the compound-card and analytical links before recommending scale-up.
Route-selection rationale and supporting isolation entries: [TBC].
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 11

## Slide 12: INTERIM close: final conclusions pending
Continue isolation work on the preferred solvent system.
Do not represent the screen preference as a final route choice.
Return with isolated-material evidence and the completed comparison.
Final route recommendation: [TBC].
Vellacombe Discovery Ltd, a Tarnovell company | Confidential 12